|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a user I need to find a nearby hospital | Design user interface for result page and searching page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for result page and searching page. | 0 | 1.5 | 0 | 0 | 0 | 0 | 0 |
| Write database for searching hospital information | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Connect searching page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the Searching page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 2 | As a user I need to Find a nearby blood bank/blood organizations | Design user interface for result page and searching page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for result page and searching page. | 0 | 1.5 | 1 | 0 | 0 | 0 | 0 |
| Write database for searching blood bank/blood organizations | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Connect searching page with database | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
|  |  |  |  |  |  |  |  |
| 3 | As a user I need to Request for blood. | Design user interface for request page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for the request page | 0 | 1.5 | 0 | 0 | 0 | 0 | 0 |
| Write database for request list | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Connect requesting page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the request page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 4 | As a user I need to see blood related news | Designing the blood news page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for the blood news page | 0 | 1.5 | 1 | 0 | 0 | 0 | 0 |
| Connect the page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the blood news page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
|  |  |  |  |  |  |  |  |