|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a user I want to give feedback to developers | Design user interface for feedback | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for feedback page | 0 | 1.5 | 0 | 0 | 0 | 0 | 0 |
| Write database for storing feedback information | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Connect feedback page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the feedback page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 2 | As a user I want to Sign up/ Create my profile | Design user interface for sign up page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for sign up page | 0 | 1.5 | 1 | 0 | 0 | 0 | 0 |
| Write database for storing profile information | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Connect signup page with database | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
|  |  |  |  |  |  |  |  |
| 3 | As a user I want to Login | Design user interface for log in page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for the log in page | 0 | 1.5 | 0 | 0 | 0 | 0 | 0 |
| Write database for log in information | 0 | 0 | 1 | 0 | 0 | 0 | 0 |
| Connect log in page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the log in page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 4 | As a user I want to check and update my profile | Designing the profile page | 1.5 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for the profile info page | 0 | 1.5 | 1 | 0 | 0 | 0 | 0 |
| Connect the page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the profile info page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
|  |  |  |  |  |  |  |  |