|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | User Story | Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1 | As a user I need to find a nearby donor by blood group. | Design user interface for home page and searching page | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code for home page and searching page. | 0 | 3 | 0 | 0 | 0 | 0 | 0 |
| Write database for storing donor information | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Connect searching page with database | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Test the Searching page | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| As a user I need to See the donor status active/ not active |